RISK ASSESSMENT MATRIX

CCP-CNS2026 — Problem 5: Retail Network Failover

Prepared by: Hasnaat (Project Manager)  |  Week 1

# Risk Level Legend

| HIGH | MEDIUM | LOW | Risk level is Probability × Impact. Mitigation is required for all HIGH and MEDIUM risks. |
| --- | --- | --- | --- |

# Risk Register

| ID | Category | Risk Description | Probability | Impact | Overall | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Technical | GNS3 IP SLA tracking may not detect Fiber failure within required 60-second window | MEDIUM | HIGH | HIGH | Tune IP SLA frequency to 5 seconds and threshold to 2 retries. Test failover time in Week 2. | Muhammad Ibrahim |
| R-02 | Technical | GNS3 Cisco IOS image unavailable or incompatible with IP SLA feature set | MEDIUM | HIGH | HIGH | Download compatible IOS (e.g., c7200 or c3745) from approved university repository before Week 1 ends. Test image in GNS3 immediately. | Muhammad Ibrahim |
| R-03 | Resource | Host machine may have insufficient RAM to run GNS3 with 3 routers simultaneously | MEDIUM | MEDIUM | MEDIUM | Use lightweight IOS images. Assign minimum RAM to GNS3 devices. Run on Ahmed's machine (16 GB RAM confirmed). | Arham |
| R-04 | Team | A team member becomes unavailable mid-project (illness, exams, dropout) | LOW | MEDIUM | MEDIUM | Document all work thoroughly in GitHub. Cross-train members. PM to redistribute tasks immediately if someone is unavailable. | Hasnaat |
| R-05 | Technical | Floating static route does not activate automatically after Fiber failure | MEDIUM | HIGH | HIGH | Bind primary static route to Track 1 object. Verify with 'debug ip routing' during Week 2 testing. | Muhmmad Ibrahim |
| R-06 | Schedule | Week 1 deliverables (charter, topology, IP plan) may not be completed on time | HIGH | LOW | LOW | Go for request to out Dear legendary sir Fahad | Hasnaat |
| R-08 | External | University LMS or GitHub outage prevents timely submission | LOW | MEDIUM | LOW | Submit minimum 6 hours early. Keep local ZIP backup of all deliverables. Email instructor immediately if outage occurs. | Azka Butt |

Document Version: 1.0  |  This document will be updated weekly as new risks are identified.